Fresh Fold Pickup & Delivery — Wix

# Website, Customer Portal, Driver Portal & Backend Operations Build Scope

Hi [Developer Name],

I want to give you a complete overview of the Fresh Fold Pickup & Delivery project before we discuss the business terms separately.

For this first phase, you will be working directly with me, Tony, and my assistant. I will be providing direction, approvals, business decisions, pricing rules, service logic, and final review. My assistant will help with content support, SEO support, data entry, checking links, reviewing pages, testing forms, and organizing anything needed to help you move faster.

The main thing I need you focused on is the technical Wix build, the website structure, the customer booking system, the delivery workflow, the driver-side workflow, and the backend/admin setup.

This project is not just a simple Wix website. It needs to function as a working beta operations platform for a laundry pickup and delivery business.

Fresh Fold Pickup & Delivery is both:

- A laundry service company

- A delivery/logistics company

The website needs to reflect both sides of the business.

Customers must be able to book laundry pickup, choose laundry preferences, see pricing, understand delivery fees, add a driver tip, subscribe to laundry plans, receive order updates, and rate the service after delivery.

Drivers must be able to receive assigned orders, follow pickup and delivery procedures, upload proof photos, leave internal notes, and rate or comment on customer/order issues.

Admin must be able to view orders, assign drivers, update statuses, review notes, manage customer preferences, track tips, and operate the workflow from inside Wix as much as possible.

This first version does not need to be perfect or fully automated like a custom app, but it does need to be functional, organized, and built correctly so it can be improved later.

# Project Name

Public Brand

Fresh Fold Pickup & Delivery

Short Brand

Fresh Fold Delivery

Business Type

Laundry pickup, wash, dry, fold, delivery, subscriptions, commercial laundry, student laundry, and route-based pickup/delivery service.

# Domain Strategy

We need one broad main domain and supporting city/service domains.

Main Broad Domain

FreshFoldDelivery.com

This should be the main website domain because it is broad enough for Altoona, State College, Lock Haven, Blair County, and future service areas.

Existing Domain

FreshFoldLockHaven.com

This domain already exists and should remain active. Eventually, it should point to or redirect to the Lock Haven service-area page.

Recommended Secondary Domain

FreshFoldAltoona.com

This should point to or redirect to the Altoona service-area page.

Optional Additional Domains

- FreshFoldPickup.com

- FreshFoldStateCollege.com ● FreshFoldPickupDelivery.com

Domain Routing Goal

FreshFoldDelivery.com should be the main website.

FreshFoldAltoona.com should route to:

/service-areas/altoona-pa

FreshFoldLockHaven.com should route to:

/service-areas/lock-haven-pa

FreshFoldPickup.com, if purchased, can redirect to the main website.

# Main Goal of the Wix Build

The goal is to build a working beta website and operations system where customers can:

- understand the Fresh Fold service

- check service areas

- view pricing

- book laundry pickup

- enter laundry preferences

- select pickup/drop-off instructions

- choose turnaround speed

- view estimated laundry and delivery pricing

- add an optional driver tip

- sign up for subscriptions

- submit commercial quote requests

- receive order updates

- rate the driver and laundry service after delivery The system should also allow drivers to:

- see assigned pickup/delivery orders

- view customer instructions

- follow a pickup checklist

- follow a delivery checklist

- upload pickup photos

- upload drop-off photos

- leave internal notes

- rate or flag customer/order issues internally The backend/admin side should allow us to:

- see all orders

- assign pickup drivers

- assign delivery drivers

- update order statuses

- view customer preferences

- view allergy notes

- adjust actual laundry weight

- view delivery fee estimates

- view customer tips

- see pickup/drop-off photos

- review driver notes

- review customer ratings

- track commercial leads

- manage subscription customers

- manage service areas

- prepare for future app-style growth

# Team Responsibilities

Developer Responsibilities

You will be responsible for the technical and structural side of the Wix build.

Your responsibilities include:

- Wix website structure

- page layout

- mobile responsiveness

- navigation

- booking flow

- forms

- subscription setup

- customer-facing order flow

- driver-facing workflow

- admin/backend data setup

- delivery pricing logic

- driver profile structure

- tip field setup

- ratings/reviews flow

- order status workflow

- upload fields for pickup/drop-off photos ● database/CMS collections

- basic automation setup where possible

- making the beta version operational

Tony’s Responsibilities

Tony will handle:

- business direction

- approvals

- pricing decisions

- branding decisions

- service rules

- delivery rules

- laundry service rules

- customer experience direction

- final review

Assistant Responsibilities

My assistant will support with:

- SEO title drafts

- meta description drafts

- URL slug review

- local keyword organization

- service-area copy

- blog draft entry

- image uploads

- image alt text drafts

- spelling checks

- testing buttons

- testing forms

- checking mobile pages

- reporting broken links

- documenting issues

- helping prepare content for each page

The assistant will support the build, but the developer is responsible for the technical setup.

# Required Website Pages

Phase 1 Public Pages

The first beta version should include these pages:

- Home

- Pricing

- Book Pickup

- Subscriptions

- Commercial Laundry

- Service Areas

- Altoona Landing Page

- State College Landing Page

- Lock Haven Landing Page

- About

- FAQ

- Contact

Phase 2 / Expansion Pages

These can be added or improved after the core beta is operational:

- Blog

- Student Laundry

- Airbnb / Rental Laundry

- Salon & Spa Laundry

- Restaurant & Gym Laundry

- High-Volume Laundry

- Comforter & Specialty Laundry

- Future App Roadmap

- Laundry Partner Interest

- Driver Application

- Delivery & Route Policy

- Refund & Damage Policy

- Subscription Policy

- Terms of Service

- Privacy Policy

# Recommended URL Structure

Use clean and simple SEO-friendly slugs.

Core Pages

/

/pricing

/book-pickup

/subscriptions

/commercial-laundry

/service-areas

/about

/faq

/contact

Service Area Pages

/service-areas/altoona-pa

/service-areas/state-college-pa

/service-areas/lock-haven-pa

/service-areas/blair-county-pa

/service-areas/hollidaysburg-pa

/service-areas/duncansville-pa

/service-areas/tyrone-pa

/service-areas/bellwood-pa

Future Pages

/student-laundry-service-state-college

/airbnb-rental-laundry-service

/salon-spa-laundry-service

/restaurant-gym-laundry-service

/high-volume-laundry-service

/comforter-specialty-laundry

/fresh-fold-app-roadmap

/laundry-partner-interest

/driver-portal

# Website Design Direction

The site should look:

- modern

- clean ● sleek

- mobile-friendly

- trustworthy

- professional

- local

- premium but affordable

- app-inspired

- easy to use

Suggested Design Style

Use a clean laundry/logistics design style:

- white background

- soft light-blue sections

- teal accents

- deep navy text

- rounded cards

- icons

- trust badges

- subtle shadows

- clean spacing

- strong call-to-action buttons

- mobile sticky buttons

Suggested Colors

Navy: #0F2742

Teal:

#16B8B3

Light Aqua:

#DFF8F7

Sky Blue:

#EAF6FF

White:

#FFFFFF

Light Gray:

#F5F7FA

Text Gray:

#5B6775

Suggested Fonts

Use clean sans-serif fonts such as:

- Inter

- Poppins

- Wix Madefor Display

- Wix Madefor Text

- Open Sans

# Main Navigation

The main navigation should be simple and conversion-focused.

Desktop Navigation

- Home

- Pricing

- Subscriptions

- Commercial

- Service Areas

- FAQ

- Contact

- Book Pickup button

Top Announcement Bar

Use a top bar that says:

Daily service in Altoona & State College • Weekly route in Lock Haven • Call/Text 570-494-7523

Mobile Navigation

Mobile must be clean and easy.

Mobile sticky bar should include:

- Book Pickup

- Call/Text

- Pricing

# Homepage UX

The homepage is the most important page. The above-the-fold section must clearly explain the service and push the customer to act.

Homepage H1

Laundry Pickup & Delivery Made Easy

Homepage Subheadline

Fresh Fold picks up your laundry, washes, dries, folds, and delivers it back fresh across Altoona, State College, Lock Haven, and Central PA service routes.

Primary CTA Buttons

- Book Pickup

- Check My ZIP Code

- See Pricing

Hero Form

Add a form above the fold titled:

Check Service Availability Fields:

- Name

- Phone

- Email

- ZIP code

- Laundry type

- Estimated laundry amount

- Preferred service

- Submit button

Trust Strip

Add a trust strip with:

- Residential

- Student

- Commercial

- Airbnb

- Salon & Spa

- Restaurant

- Gym ● 8 lb to 1,000+ lb

Homepage Sections

The homepage should include:

- Hero + ZIP checker

- Trust strip

- How it works

- Pricing preview

- Delivery pricing preview

- Subscription preview

- Commercial laundry preview

- Service areas map

- Driver/tracking feature preview

- Reviews/ratings preview

- Future app roadmap

- Blog preview

- Final CTA

- Footer

# Pricing Page

Page Purpose

The pricing page must explain that Fresh Fold charges separately for:

- Laundry processing

- Pickup/delivery logistics

This is important because Fresh Fold is both a laundry company and a delivery company.

Main Laundry Pricing

Standard wash, dry, fold:

$1.89/lb

Next-day priority:

$2.19/lb

Same-day express:

$2.59/lb

First pickup special:

$1.49/lb

Weekly route customer rate:

$1.69/lb

Important Rule

Standard non-subscription laundry should not be priced below:

$1.89/lb

unless there is a promotion or coupon.

# Delivery Pricing System

The delivery system must be built into the booking flow as an estimated logistics fee.

Customer Types

One-time customer:

- base fee: $3.80

- mileage: $1.75 per round-trip mile Weekly route customer:

- base fee: $2.50

- mileage: $1.50 per round-trip mile Subscriber:

- base fee: $0

- mileage: $1.25 per round-trip mile Commercial account:

- custom

Delivery Formula

Laundry Processing Fee:

Estimated pounds x selected laundry rate Round Trip Miles: One-way miles x 2 Mileage Fee:

Round-trip miles x customer mileage rate Delivery Fee:

Base fee + mileage fee + condition adjustments Customer Total:

Laundry fee + delivery fee + add-ons + specialty items + tip - discounts

Condition Adjustments

Normal:

0%

Heavy rain:

+10%

Snow advisory:

+15%

Winter storm:

+25%

Emergency route:

+35% to +50% High demand: +10% to +25% After-hours:

+15% to +25%

Weekend / holiday:

+10% to +30%

Off-peak / flexible pickup:

-5% to -15%

Customer-Facing Delivery Message

Use this concept:

Fresh Fold separates laundry service from delivery logistics. Non-subscriber orders include a base dispatch fee plus mileage. Subscribers receive member delivery pricing with no base dispatch fee and a fixed mileage rate. Customers may leave an optional driver tip and rate their pickup and delivery experience after the order is completed.

No Automatic Free Delivery

There should be no automatic free delivery.

Free or discounted delivery should only apply through:

- coupon

- promotion

- subscription benefit

- approved commercial agreement

- manual admin approval

# Book Pickup Page

Page Purpose

This page must function like a guided booking flow.

Booking Steps

Step 1 — Customer Type

Options:

- Residential

- Student

- Senior

- Business

- Airbnb / rental

- Salon / spa

- Restaurant / gym

- Commercial high-volume

- Other

Step 2 — Pickup & Delivery Address

Fields:

- pickup address

- apartment/unit number

- city

- ZIP code

- delivery address same as pickup, yes/no

- delivery address if different

- building access instructions

- gate code

- where dirty laundry will be left

- where clean laundry should be delivered

Step 3 — Laundry Amount

Fields:

- estimated pounds

- number of bags

- laundry type

- standard clothes

- towels

- bedding

- comforters

- business linens

- specialty items Step 4 — Turnaround Speed

Options:

- Standard

- Next-day priority

- Same-day express

- Emergency / after-hours

- Commercial scheduled Step 5 — Laundry Preferences

Water temperature:

- Cold water

- Warm water

- Hot water

- Fresh Fold standard

- Follow care labels when possible Dry temperature:

- Low heat

- Medium heat

- High heat

- Air dry / hang dry

- Fresh Fold standard Detergent:

- Standard detergent

- Hypoallergenic detergent

- Fragrance-free detergent

- Premium detergent

- Customer-provided detergent Fabric softener:

- No softener

- Fabric softener

- Dryer sheets

- Customer-provided softener

Allergy/sensitivity field:

- detergent allergy

- fragrance sensitivity

- baby clothes sensitivity

- pet allergies

- skin sensitivity

- other notes Sorting:

- wash together

- separate whites/colors

- separate towels/clothes

- separate bedding/clothes

- separate by bag

- separate by person

Special options:

- extra rinse

- two rinses

- second wash

- 40-minute soak

- stain treatment

- odor treatment

- heavy soil

- pet hair

- hang dry

- delicate care

- no bleach

- do not use hot water ● other special instructions Step 6 — Delivery Pricing + Tip

Customer should see:

- base fee

- mileage estimate

- delivery adjustment

- optional driver tip Tip options:

- No tip

- $2

- $5

- $10

- 10%

- 15%

- 20%

- Custom tip

Step 7 — Review + Submit

Customer sees:

- estimated pounds

- laundry rate

- laundry subtotal

- add-ons

- delivery fee

- tip

- promo/coupon

- estimated total

- final price disclaimer

Required Disclaimer

This is an estimate. Final pricing may change after actual laundry weight, selected add-ons, route conditions, and service requirements are confirmed.

# Laundry Add-On Pricing

These add-ons must be available in the booking flow.

| Add-On |  | Price |
| --- | --- | --- |
| Hypoallergenic detergent | +$0.25/lb |  |
| Premium detergent | +$3/order |  |
| Scent booster | +$3/order |  |
| Heavy soil / pet hair | +$0.50/lb |  |
| Separate whites/colors | +$5/order |  |
| Individual bag sorting | +$5–$15/order |  |
| Hang dry | +$1/item |  |
| Stain treatment | +$3–$10 |  |
| Extra rinse | +$3/order or +$0.15/lb |  |
| Two rinses | +$5/order or +$0.25/lb |  |
| Second wash cycle | +$5/order or +$0.35/lb |  |
| 40-minute soak | +$6/order or +$0.35/lb |  |
| Odor treatment | +$5–$15/order |  |
| Allergy-sensitive handling | +$0.25/lb |  |

# Subscriptions Page

Subscription Plans

Fresh Starter:

- $79/month

- 40 lb/month

- 2 pickups/month

- overage: $1.75/lb Fresh Weekly:

- $129/month

- 75 lb/month

- weekly pickup

- overage: $1.65/lb Fresh Family:

- $199/month

- 125 lb/month

- weekly or twice weekly

- overage: $1.55/lb Fresh Route Plus:

- $299/month

- 200 lb/month

- up to 2 pickups/week

- overage: $1.50/lb

Important Subscriber Delivery Rule

Subscribers do not pay the base delivery dispatch fee.

Subscribers pay the fixed subscriber mileage rate.

Subscriber delivery rate:

- base fee: $0

- mileage: $1.25 per round-trip mile

- tip: optional

Fresh Route Plus Disclaimer

Fresh Route Plus is an unlimited-style plan with a monthly fair-use allowance of 200 pounds. Additional pounds are billed at the discounted plan rate.

# Commercial Laundry Page

The commercial page should target:

- salons

- spas

- barbershops

- massage therapists

- restaurants

- gyms

- Airbnb hosts

- short-term rentals

- property managers

- cleaning companies

- small hotels

- offices

- local organizations

Commercial Quote Form

Fields:

- business name

- contact name

- phone

- email

- business type

- city

- ZIP code

- estimated weekly pounds

- pickup frequency

- current laundry problem

- desired start date

- notes

# Service Areas Page

Main Service Areas

Altoona:

Daily service

State College:

Daily service Lock Haven: Weekly route Blair County:

Route-based

Hollidaysburg:

Route-based

Duncansville:

Route-based Tyrone: Route-based Bellwood:

Route-based

ZIP Code Checker

Fields:

- ZIP code

- city

- phone

- email

- estimated pounds

- service needed

If the area is active, direct the customer to booking.

If the area is outside current routes, collect the lead for the waitlist.

# Location Pages

Each location page must be unique.

Altoona Page

Slug:

/service-areas/altoona-pa

H1:

Laundry Pickup & Delivery in Altoona, PA Service status:

Daily service Focus:

- residential laundry

- business laundry

- subscriptions

- commercial laundry

- route delivery

- 16601 delivery pricing

- local FAQs

State College Page

Slug:

/service-areas/state-college-pa

H1:

Laundry Pickup & Delivery in State College, PA Service status:

Daily service Focus:

- student laundry

- apartments

- parent-funded student plans

- business laundry

- route delivery

- local FAQs

Lock Haven Page

Slug:

/service-areas/lock-haven-pa

H1:

Weekly Laundry Pickup & Delivery in Lock Haven, PA Service status:

Weekly route

Important note:

Lock Haven is currently served by weekly route pickup and delivery. Daily service is not currently guaranteed.

# Driver System

The driver system must allow different drivers to be assigned to different orders.

There may be:

- pickup driver

- delivery driver

- same driver for both pickup and delivery

Driver Profile

Each driver profile should include:

- driver name

- driver photo

- car photo

- vehicle make

- vehicle model

- vehicle color

- service areas

- active status

- average rating

- completed orders

Customer-Facing Driver Display

When a driver is assigned, customer should see:

- driver name

- driver photo

- car photo

- vehicle information

- pickup/delivery status

- pickup or delivery window Example customer message:

Your Fresh Fold driver has been assigned. Driver: [Name]. Vehicle: [Color Make Model]. You will receive updates when your laundry is picked up and delivered.

# Driver Portal

A simple driver-facing portal or member area should be created if possible.

Driver Dashboard

Driver should see:

- assigned pickups

- assigned deliveries

- customer name

- pickup address

- delivery address

- pickup window

- delivery window

- bag count

- customer instructions

- laundry notes

- order status

- map/navigation link

- photo upload field

- internal notes field ● customer/order rating field

Driver Pickup Workflow

Driver must:

- Arrive at pickup location.

- Confirm customer name.

- Confirm pickup address.

- Locate dirty laundry.

- Take a photo of where laundry was left.

- Count bags.

- Attach customer/order label.

- Scan or enter order/QR code if available.

- Mark order as picked up.

- Leave internal note if needed.

- Trigger customer pickup notification.

Driver Drop-Off Workflow

Driver must:

- Confirm order ID.

- Confirm customer name.

- Confirm delivery address.

- Confirm bag count.

- Take photo before leaving order.

- Place clean laundry in instructed location.

- Mark order as delivered.

- Leave internal delivery note if needed.

- Trigger customer delivery notification.

- Trigger customer review request.

Driver Notes About Customer

Driver can leave internal notes such as:

- hard to access building

- unsafe location

- laundry not outside

- customer not responsive

- wrong address

- gate code issue

- dog/pet issue

- heavy bags

- rude customer

- great customer

- future pickup note

Driver Rating of Customer

Driver can internally rate the customer/order.

Fields:

- pickup readiness

- access difficulty

- delivery difficulty

- customer communication

- issue flag

- internal note

This rating is internal only and should not be shown publicly to the customer.

# Customer Rating System

After delivery, customer can rate:

- pickup experience

- driver professionalism

- delivery experience

- laundry quality

- overall experience Customer can leave:

- public review permission

- private comments

- issue report

- driver feedback

- laundry preference feedback

# QR Code / Label Workflow

Phase 1 Simple Version

Each order should have a unique order ID.

Admin should be able to print or view a simple order label including:

- order ID

- customer name

- pickup address

- delivery address

- phone last 4

- bag count

- estimated pounds

- actual pounds

- service speed

- laundry preferences

- allergy notes

- special instructions

- assigned pickup driver ● assigned delivery driver

Phase 2 QR Version

Each order should eventually have a QR code that links to the internal order record.

QR code can be used to update:

- picked up

- weighed

- washing

- drying

- folding

- quality check

- out for delivery

- delivered

# Customer Notifications

The system should support customer status updates.

Required Statuses

- Order received

- Driver assigned

- Driver on the way

- Picked up

- Weighed

- In wash

- Drying

- Folding

- Quality check

- Out for delivery

- Delivered

- Completed

- Review requested

Notification Examples

Order received:

Your Fresh Fold order has been received. We will notify you when a driver is assigned.

Driver assigned:

Your Fresh Fold driver [Driver Name] has been assigned.

Picked up:

Your laundry has been picked up and is on its way to processing.

Weighed:

Your laundry has been weighed. Your final laundry weight is [X] lb.

In wash:

Your laundry is now being washed according to your selected preferences.

Out for delivery:

Your clean laundry is out for delivery.

Delivered:

Your laundry has been delivered. Thank you for using Fresh Fold Pickup & Delivery.

# Backend / Wix CMS Collections

The developer should create these Wix CMS collections.

Orders Collection

Fields:

- orderId

- customerId

- customerName

- phone

- email

- pickupAddress

- deliveryAddress

- city

- zip

- customerType

- serviceType

- turnaroundSpeed

- estimatedPounds

- actualPounds

- laundryRate

- laundrySubtotal

- deliveryFee

- baseFee

- mileageFee

- conditionAdjustment

- tipAmount

- addOns

- specialtyItems

- totalEstimate

- finalTotal

- paymentStatus

- orderStatus

- pickupDate

- pickupWindow

- deliveryDate

- deliveryWindow

- pickupDriverId

- deliveryDriverId

- pickupPhoto

- deliveryPhoto

- qrCode

- bagCount

- customerInstructions

- laundryPreferences

- allergyNotes

- adminNotes

- driverNotes

- customerRating ● driverCustomerRating

Customers Collection

Fields:

- customerId

- name

- phone

- email

- address

- city

- zip

- customerType

- defaultPreferences

- allergyNotes

- subscriptionStatus

- orderHistory

- notes

- internalRating

- accountFlags

Drivers Collection

Fields:

- driverId

- driverName ● driverPhoto

- carPhoto

- vehicleMake

- vehicleModel

- vehicleColor ● activeStatus

- serviceAreas

- averageRating

- completedOrders

- notes

Driver Tips Collection

Fields:

- tipId

- orderId

- pickupDriverId

- deliveryDriverId

- tipAmount

- tipSplit

- payoutStatus

- payoutDate

- notes

Reviews Collection

Fields:

- reviewId

- orderId

- customerId

- driverId

- pickupRating

- deliveryRating

- laundryRating

- overallRating

- comment

- publicPermission

- issueFlag

- followUpNeeded

Laundry Preferences Collection

Fields:

- orderId

- waterTemp

- dryTemp

- detergent

- softener

- allergies

- extraRinse

- twoRinses

- secondWash

- soak

- hangDry

- stainTreatment

- specialInstructions

Service Areas Collection

Fields:

- city

- zipCodes

- status

- routeFrequency

- baseDeliveryFee

- mileageRule

- activeStatus

Commercial Leads Collection

Fields:

- businessName

- contactName

- phone

- email

- businessType

- city

- zip

- weeklyPounds

- pickupFrequency

- status

- notes

# Admin Backend

The admin side must allow us to:

- view new orders

- view customer details

- update order status

- assign pickup driver

- assign delivery driver

- view laundry preferences

- view allergy notes

- edit actual pounds

- adjust final total

- see delivery fee

- see tip amount

- see customer instructions

- see pickup photo

- see delivery photo

- see driver notes

- see customer review

- flag issue orders

- manage commercial leads

- manage subscriptions

- manage service areas

# SEO Responsibilities

Tony and YBC Brian will handle the main content.

The assistant will help with SEO support.

The developer must still create the correct technical SEO structure.

Developer Must Ensure

- clean URL slugs

- one H1 per page

- editable meta title fields

- editable meta description fields

- image alt text fields are available

- clean navigation

- internal links work

- city pages are structured properly

- mobile pages work

- old domain redirects are planned

Tony / YBC Brian / Assistant Will Handle

- written content

- keyword lists

- service descriptions

- blog drafts

- local area copy

- meta description drafts

- title drafts

- alt text drafts

- promotional copy

- seasonal updates

# Phase 1 Acceptance Standard

The beta is considered operational when:

- main pages are live

- mobile is usable

- customer can submit booking

- customer can select laundry preferences

- customer can see delivery estimate or zone-based delivery fee

- customer can add a tip

- customer can subscribe if Wix subscription setup is ready

- admin can assign driver

- driver workflow exists

- pickup/drop-off photo process exists

- order statuses exist

- rating/comment form exists

- commercial quote form works

- contact form works

- no major broken links

- basic SEO structure exists

# Not Required for Phase 1

The following can be Phase 2:

- perfect GPS automation

- live GPS tracking

- full app

- full SMS system

- automatic route optimizer

- complete custom dashboard

- advanced QR scanning

- full weather API automation

- full Waze integration

- driver payouts automation

- full customer mobile app

# Phase 2 Features

Phase 2 should eventually include:

- Google Maps API automation

- Waze/navigation integration

- traffic-based pricing

- weather API automation

- live driver tracking

- driver mobile portal

- automated SMS

- push notifications

- QR scanning

- route optimization

- driver payouts

- customer app

- full admin dashboard

- analytics and reports

# Final Build Instruction

This project must be built as a beta operations platform, not just a website.

Customer side needs:

- booking

- laundry preferences

- delivery estimate

- tipping

- subscriptions

- status updates

- ratings

Driver side needs:

- assigned orders

- pickup checklist

- drop-off checklist

- proof photos

- internal notes

- customer/order rating Admin side needs:

- order management

- driver assignment

- status updates

- customer records

- tips

- ratings

- notes

Tony and YBC Brian will handle content. The assistant will support SEO, data entry, testing, and page checking. The developer must build the working system.